QA remediation report — SaaS E-Commerce

Generated for project: SaaS E-Commerce (Laravel 12 merchant platform). This summarizes security, release hygiene, CI, SSRF hardening, API throttling, tests, documentation, and admin view renames completed in the remediation pass.

1. Executive summary

Critical and high-priority QA items were addressed incrementally: .gitignore and env templates, SSRF protection for remote product images, GitHub Actions CI, named API rate limits for developer storefront routes, route registration fix for /api/developer-storefront/*, PHPUnit and feature tests, project README and supporting docs, safe removal of committed .env.testing in favor of phpunit.xml + .env.testing.example, and renaming two admin Blade files for spelling and safe filenames.

2. Release hygiene and secrets

.gitignore updated: no longer ignores .env.example; ignores .env.* with exceptions for example templates; vendor, node_modules (root and dev-test-storefront), bootstrap/cache/*.php, database/*.sqlite, .phpunit.cache, storage/logs/*.log, public/build, etc.

Added root .env.example and dev-test-storefront/.env.example (placeholders only). Added .env.testing.example. Removed tracked .env.testing from workspace; APP_KEY and testing DB come from phpunit.xml.

Added SECURITY_ROTATION_REQUIRED.md listing manual rotation for APP_KEY, Stripe keys/webhooks, developer storefront tokens, mail/AWS/Slack credentials, and DB passwords if ever exposed.

3. SSRF hardening (ProductCatalogImageDownloader)

New class App\Support\Security\ServerSideImageHttpUrlValidator: http/https only, no URL credentials, localhost blocked, DNS resolution with every resolved IP required to be publicly routable (FILTER_FLAG_NO_PRIV_RANGE | NO_RES_RANGE).

Downloader: validates URL before Http::get; connectTimeout(8), timeout(25), allow_redirects false, body size cap, Content-Type must start with image/.

Tests: tests/Unit/ServerSideImageHttpUrlValidatorTest.php; tests/Feature/ProductCatalogImageDownloaderTest.php. Import/job tests use https://1.1.1.1/... with Http::fake so DNS matches public IPs.

4. CI/CD

.github/workflows/ci.yml: checkout, forbidden-path checks, PHP 8.3 + extensions (dom, mbstring, xml, xmlwriter, sqlite, etc.), composer install + validate, php -l, Pint --test if present, php artisan test, Node 22, npm ci + npm run build at root and dev-test-storefront.

5. API throttling

AppServiceProvider registers RateLimiter keys: api-dev-catalog, api-dev-orders, api-dev-checkout, api-dev-external (per store id when resolved, else IP).

routes/api.php: throttles applied to developer storefront and v1 groups. Stripe webhook routes intentionally not throttled (signature verification; see docs/SECURITY_HARDENING.md).

6. Routing fix (developer storefront)

Inner routes use relative paths catalog and orders (no leading slash) inside prefix developer-storefront so URLs are GET /api/developer-storefront/catalog and POST /api/developer-storefront/orders, matching tests and dev-test-storefront defaultApiBase.

7. Documentation

README.md replaced with project overview, stack, PHP/Node requirements, setup, tests, security/release notes. Added docs/LOCAL_SETUP.md, docs/RELEASE_CHECKLIST.md, docs/SECURITY_HARDENING.md, docs/REFACTORING_ROADMAP.md.

8. Admin Blade renames

admin_infrastucture_add_logistic.blade.php -> admin_infrastructure_add_logistic.blade.php. admin_settings_security&Auth.blade.php -> admin_settings_security_auth.blade.php. AdminController view references updated.

9. Validation commands

composer validate --strict: PASSED.

php artisan test: PASSED (full suite after route fix).

npm ci / npm run build (root and dev-test-storefront): may FAIL on Windows with EPERM if node native binaries are locked (e.g. npm run dev running); stop dev servers and retry. CI is the reference for green builds.

10. Manual actions still required

Follow SECURITY_ROTATION_REQUIRED.md if real secrets were ever in a ZIP or repo.

Ensure git does not track vendor, node_modules, .env, bootstrap/cache/*.php, database/*.sqlite — see docs/RELEASE_CHECKLIST.md.

Stop Vite/npm processes before npm ci on Windows if EPERM occurs.

11. Suggested next steps

Re-run npm ci and npm run build locally after closing dev servers. Optionally install pandoc for future markdown→docx exports. Continue larger refactors per docs/REFACTORING_ROADMAP.md in small PRs.